Minutes of the meeting of the Sports and Leisure committee held on Monday 22nd January 2018 at 7.45 pm in the Parish Room

Present: Cllrs. Hildrew, Moody, Woolley, Brookes and Little

In attendance Mrs F England Clerk, Mr. A Bryant, Mr. M. Phillips, Miss J. Phillips.

- Apologies

- Declarations of Interest

There were none.

- Remediation of Football/Bowling Club Car Park

- It was agreed that Mr. A. Bryant would provide an estimate for the Type 1 hard core (250 tonnes) to make good damaged areas in the car park.

- WFC will help with the spreading of the hard core.

- The invoice will be shared between KPC, WFC and Knockholt Bowling Club.

- WFC are hoping to name teams based in the Parish, ‘Knockholt’. Teams will be under 11s and could include a girls’ team for next season.

- Clerk to arrange verti drainage for the pitch.

- Extension Land Project

- Schedule mowing and flattening.

The Clerk to contact Dave Elliott to arrange mowing of the land and flattening of south east quadrant (which will be for the picnic area) in early April. Estimate cost £1k.

- Agree works required for construction of cycle track.

Cllrs. Brookes and Moody estimate that 10 tonnes to Type 1 hard core will be needed for construction of the cycle track. A digger will be required.

- Agree budget costs of equipment and labour.

Estimate for hard core £43.20 per tonne bagged and delivered. Digger may be on free loan. Currently no labour costs as work will be done by volunteers. Clerk has made provision of £10k over 2017/18 for complete project.

- Schedule working parties. Dates needed for March newsletter.

None planned for this stage of project.

Meeting ended 2036

Signed……………………………………………………………………………………….Chairman

Date……………………………………………………………………………………………………….